Jira Step-by-Step Guide & Agile Best Practices

Companion to Lab 2 — first-time Jira user

Jira’s menus change often. If a button name differs slightly from this guide (for example “work item” vs “issue”), look for the closest match.

# Part A: Doing Lab 2 in Jira

## A1. Account and project

- Go to atlassian.com, choose Jira, and sign up with your email (the free plan is enough). Create your own site when asked.

- In the left sidebar click the + next to Projects → Create project.

- Choose Software development → Scrum → Use template.

- Choose Company-managed (as the handout says). Name it Telemedicine-Booking-Set1; the key becomes something like TB. Click Next.

- You land on your Scrum board. Open the Backlog tab — this is where you will do almost everything.

## A2. Create the two Epics

- In Backlog click the blue Create button at the top.

- Set Work type to Epic. In Summary type: Epic 1: Doctor Discovery. In Description paste the Epic description from the backlog document. Click Create.

- Repeat for Epic 2: Slot Booking & Reservation.

- Press E or click the Epic filter and turn on Show epic panel so the Epics appear on the left.

## A3. Create the User Stories

- In the epic panel click the arrow next to Epic 1 → Create work item. Work type should be Story.

- Summary: the story title (for example “Story 1.1: Search Doctors by Specialty”).

- Description: type the three lines As a patient / I want to … / So that … (copy from the backlog document). Make the “As a / I want to / So that” labels bold.

- Confirm the Parent field shows the right Epic. Tick Create another to speed up entering the rest.

- Create all 12 stories. The backlog list fills up and the epic panel shows the work item count.

## A4. Set priority

- Click a story to open its side panel. In Details change Priority (default is Medium). You can also set it in the Create dialog.

- Use High / Medium / Low as in the backlog document. (Jira also offers Highest and Lowest; you do not need them.)

- Drag stories up and down in the backlog so the highest-priority ones are at the top. The order in the list is the real ranking; the priority field is a label.

## A5. Story points

- Open a story → scroll to More fields → Story Points (it may also be called Story point estimate). Type the Fibonacci value and press Enter or the tick.

- Do this for all 12 stories before starting the sprint. Points added after the sprint starts are treated as scope change and will distort the burndown.

- Click the arrow next to an Epic in the epic panel to see its total points (Epic 1 should show 13, Epic 2 should show 40).

- Screenshot for deliverable: backlog with points visible.

## A6. Sprint 1

- The Backlog already has a sprint box at the top (“TB Sprint 1”). Tick the checkboxes of stories 1.1–1.4, 2.1, 2.2 and 2.3 and drag them into it. (Use Create sprint in the Backlog section if there is none.)

- Check the sprint header shows the expected total (29 points).

- Click Start sprint. Set Duration to 1 week, add a Sprint goal (for example “Patients can find a doctor and start a booking”), then Start.

- You are taken to Active sprints. All stories are in To Do.

- Simulate the work: move one story at a time To Do → In Progress, wait a few minutes, then → Done (drag the card or use the status dropdown). Do them one by one at different times rather than all at once.

- Screenshot for deliverable: the Active sprint board partway through, and again when everything is Done.

- Click Complete sprint. Because everything is Done, nothing needs to move to the next sprint.

## A7. Sprint 2

- After completing Sprint 1 you return to Backlog. Create Sprint 2 (Create sprint), drag stories 2.4–2.8 in (24 points), start it with a 1-week duration and a goal.

- Repeat the move-through-the-columns simulation, then Complete sprint.

## A8. Burndown chart

- Open Reports (it may be under “More” if the tab bar is crowded) → Burndown chart.

- Use the sprint dropdown at the top-left to switch between Sprint 1 and Sprint 2, and make sure the statistic says Story Points.

- Take a screenshot of each sprint’s chart.

- Reading it: the grey line is the ideal pace, the red line is the work actually remaining. Red below grey means ahead of schedule.

- Important: the red line only moves when a story goes to Done, and the chart is based on real time. Because you finish a 1-week sprint in minutes, expect a staircase that drops sharply at the very start. That is normal for a simulation. Say so honestly in your reflection (it is also a good talking point: a real team would see a more gradual slope).

## A9. Before you demo to the instructor

- Both Epics visible with progress bars and correct point totals.

- Both sprints completed; stories show Done.

- Burndown chart opens for each sprint.

- You can explain why each story has its priority and points.

- Everything lives in your own project, not the shared team project.

# Part B: Agile and Jira knowledge for your future work

## B1. Core vocabulary

| Term | Meaning |
| --- | --- |
| Epic | A large body of work (a theme) split into stories. Spans multiple sprints. |
| User story | One small, user-valued piece of functionality: As a [role], I want [goal], so that [benefit]. |
| Task / Sub-task | Technical work that is not a user-facing feature, or a breakdown of a story into steps. |
| Bug | Something that is broken and must be fixed. |
| Backlog | The ranked to-do list of everything the team may build. Top = most important. |
| Sprint | A fixed time-box (usually 1–4 weeks) in which the team finishes a committed set of work. |
| Story points | Relative size of a story (complexity + effort + uncertainty), not hours. |
| Velocity | Story points the team completes per sprint; used to plan how much to take next time. |
| Definition of Done (DoD) | The team’s checklist that a story must pass before it can be moved to Done. |
| Burndown chart | Remaining work vs time in a sprint. |

## B2. Scrum events (the rhythm of a team)

- Sprint planning: pick the sprint goal and the stories that fit the team’s velocity.

- Daily stand-up (about 15 minutes): each person says what they did, what they will do, and what blocks them. Update the board before or during it.

- Sprint review: demo finished work to stakeholders and collect feedback.

- Retrospective: the team discusses what went well, what did not, and agrees one or two concrete improvements.

- Backlog refinement: during the sprint, clarify, split and estimate upcoming stories so planning is quick.

## B3. Writing good user stories

- Use the INVEST check: Independent, Negotiable, Valuable, Estimable, Small, Testable.

- Always add acceptance criteria (testable pass/fail conditions) to the description. For example, story 1.2: “Results show only physicians with at least one open slot in the next 7 days, filtered by specialty.”

- If a story is bigger than about 8 points or cannot fit in one sprint, split it.

- Write from the user’s perspective, not the system’s: “As a patient…”, not “The database shall…”.

- Keep the role specific. “As a user” tells you very little.

## B4. Estimation and planning

- Estimate relatively: pick a reference story (for example a 3) and compare others to it.

- Use Planning Poker in a team. When estimates differ a lot, the highest and lowest voters explain their reasoning. The gap usually reveals a hidden assumption.

- The Fibonacci gaps widen on purpose: large items are uncertain, so false precision (“is it 6 or 7?”) is discouraged.

- Do not convert points into hours and do not compare points between different teams.

- Plan using velocity: after 2–3 sprints, take roughly the average completed points. Do not plan at 100% of capacity; leave room for bugs and surprises.

## B5. Running a healthy sprint

- Write a clear sprint goal in one sentence; it helps decide what to drop if time runs short.

- Avoid scope creep. Do not add stories mid-sprint unless something more urgent replaces them. The burndown chart shows added scope as an upward jump.

- Limit work in progress. Finish stories before starting new ones. A board full of In Progress and nothing Done is a warning sign.

- Move cards as work actually happens, so the board and burndown are honest.

- Unfinished stories at sprint end go back to the backlog and are re-estimated. They are never marked Done.

- Agree a Definition of Done (code reviewed, tested, merged, acceptance criteria met) and apply it to every story.

## B6. Reading a burndown chart

- Flat red line then a cliff at the end: work was not broken down small enough, or everything was finishing at the last minute.

- Always above the grey line: the team over-committed.

- Always far below the grey line and done early: the team under-committed. Take more next sprint.

- Upward jumps: scope was added after the sprint started.

- Use it as a conversation starter in the retrospective, not as a way to blame individuals.

## B7. Jira habits that make teams effective

- One project per product/team. Do not mix unrelated work on one board.

- Assign every story to a person and keep the status current.

- Use Epics for themes, labels/components for categories, and links (blocks / is blocked by) for dependencies.

- Put details in the description and comments of the ticket so decisions are not lost in chat.

- @mention teammates to notify them. Use the Watch option to follow tickets.

- Use quick filters (my issues, by epic) and a swimlane per epic or assignee to keep a busy board readable.

- Connect Jira to Git (put the key such as TB-12 in branch names and commits) so work is traceable to stories.

- Keep the backlog groomed: delete stale items, rank by value, and refine the top 2–3 sprints’ worth in detail.

- Do not over-customise workflows early. The default To Do / In Progress / Done is enough until the team needs more.

## B8. Common beginner mistakes

- Estimating after the sprint has started (distorts burndown).

- Stories too large or vague to test.

- Treating story points as hours or as a performance score.

- Everything marked High priority (then nothing is).

- Moving all cards to Done at once at the end (the chart then tells you nothing).

- Skipping retrospectives, so the same problems repeat every sprint.

- Working in a shared project where everyone’s sprint and burndown are mixed together (as in this lab).

## B9. Handy shortcuts

- C – create work item   E – toggle epic panel   M – comment   / – search   ? – list all shortcuts